
City of Cosmopolis

           Workshop
            December 18, 2013
Mayor Vickie L Raines presided.
Councilmembers Present:
  Jonathan Fischer, Carl Sperring Frank Chestnut, Jim Ancich and Debbi Moran
Staff Present:

Finance Director Kathy Welch, Attorney Stephen Hyde, and Public Works Director Darrin Raines
Mayor Raines opened the workshop at 6:30.
Darrin explained that Tim Hume, HDR, was present to explain the next task for the Mill Creek Dam project.
Tim from HDR explained  Task Order 3.  Once we complete this task we should be ready to go forward with the permitting process.  This will compile the information that we need to supply to the various agencies.

· Fish and Wildlife – we will be required to install some sort of fish passage even though there has not been one historically.
· Dam safety officials – we will need a new permit approval to construct a dam 
· Army Corp of Engineers will want the City to mitigate any construction.  The existing condition of the area with native grasses and such will be the base line they go from.
Tim Hume explained that we will not have any as-builts when we complete task 3, but will have a conceptual idea of what we are going to do.
We hope to have this portion completed by the end of January.  Jonathan asked how much we have expended already to HDR for this project.  Mayor Raines said around $36,000.  The Legislature will submit a supplemental budget in July and she hopes to have the additional funding appropriated to complete our project.
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